AI & Automation — Business Case & Budget

12-Month Investment Case (FY-Year 1)

Fintech  •  Microsoft + AI Foundry  •  Africa

Version 1.0  •  Head of AI & Automation  •  Classification: Internal

# Executive Summary

This business case requests approval for a focused, capped investment to stand up the AI & Automation function, extract value from the already-deployed Microsoft 365 Copilot footprint, and run two high-signal value proofs (one operational copilot, one developer-productivity bake-off). The case is written conservatively: upside is named but not claimed, costs are bounded, and exit ramps are defined at each gate.

Microsoft 365 Copilot licences for the enterprise workforce have already been procured and are live. Those licence costs are not part of this incremental ask. This case covers the incremental platform, governance, pilots and people needed to make that existing investment safer, more measurable and more productive — and to build the operating model for every AI use case that follows.

## Headline numbers (indicative, finalise with Finance)

Currency: USD. All figures are point estimates for planning; actuals are tracked monthly. Local entity billing is handled under the existing Microsoft Azure Consumption Commitment (MACC).

| Line | Year-1 ($K) | Run-rate ($K/yr) | Funded from |
| --- | --- | --- | --- |
| Platform & consumption (Azure + Foundry + Claude on Foundry) | 380 | 520 | MACC |
| Developer tooling (GitHub Copilot Enterprise + GHAS, Dev Box / ADE) | 210 | 260 | IT OpEx |
| Governance & platform tooling (Purview tuning, evaluation tooling, partner spend) | 180 | 200 | IT OpEx |
| People (FTEs, phased) | 540 | 900 | Central OpEx |
| Training & change (role-level AI academy, partner enablement) | 90 | 120 | IT OpEx |
| Contingency (15%) | 210 | — | Programme |
| Total Year-1 incremental ask (ex. M365 Copilot licences) | 1,610 | ~2,000 |  |

Year-1 figure includes first-time stand-up, pilot costs and hiring ramp; run-rate assumes fully-staffed team and an established portfolio of 6–10 use cases.

## Expected return (Year-1, risk-adjusted)

| Value stream | Year-1 benefit ($K) | Basis |
| --- | --- | --- |
| Developer productivity (parallel pilot at ≥ 120 engineers in H2) | 650 | ~15% effective capacity uplift on ~120 engineers at loaded cost ~$60K × 60% risk adjustment. |
| Operational copilot (contact centre / client services) | 480 | ~12% AHT reduction at pilot scale, scaled to ~25% of agent population by month 10; benefit floor only. |
| M365 Copilot optimisation (deeper use, reduced dormant licences, new Copilot Studio agents) | 350 | Reclaiming ~10% dormant licences; plus measured hours-saved in Finance, HR, Legal workflows. |
| Incident and rework avoidance (governance) | 200 | Expected-loss reduction on 1–2 medium AI incidents avoided; model-risk sign-offs made first-time-right. |
| Total risk-adjusted benefit | 1,680 | ~1.0× Year-1 spend; payback inside 12 months. |
| Year-2 run-rate benefit (expected) | 3,500+ | Full-year effect of Year-1 wins + scale-up of 2–3 new use cases. |

Benefits are stated as risk-adjusted floors. Upside is tracked but not booked in this case; realisation is measured monthly against the benefits plan in §7.

# Strategic Rationale

- We cannot not do this. AI is now a structural part of how financial-services companies operate. Not investing means watching competitors widen a productivity and customer-experience gap that is measurable within 12 months.

- M365 Copilot is already in every knowledge worker's hands. Capturing the value of that spend requires a governed environment, measurement, and role-level adoption — none of which happen on their own.

- The Microsoft + Foundry stack compresses risk. By standardising on approved Azure services plus carefully selected foundation models (Azure OpenAI, Claude on Foundry for software development), we avoid a sprawl of vendors each demanding separate DPIAs, AML reviews and onboarding.

- Regulator expectations are rising. POPIA, NDPA and KDPA enforcement, plus SARB / CBN positions on AI, are converging. Organisations with a written framework and a registered portfolio are defensible; organisations without are exposed.

- Developer productivity is the fastest-payback AI investment we can make. With fewer than 200 developers, a 10–20% productivity improvement is worth more than most product initiatives in the same 12-month window.

# Options Considered

| Option | Description | Why not / why yes |
| --- | --- | --- |
| A. Do nothing (hold current posture) | Leave M365 Copilot as-deployed; no new governance; individual teams evaluate tooling ad hoc. | Exposed to control gaps around live Copilot footprint; no measurement of ROI on existing spend; regulator risk. Rejected. |
| B. Full enterprise AI programme (>$5M Year-1) | Build out all six pillars (platform, agents, decisioning, knowledge, data, governance) at scale immediately; 20+ FTEs. | Premature scaling before evidence; higher execution risk; budget-heavy at a time when leadership wants proof. Rejected. |
| C. Focused foundation + two value proofs (recommended) | Stand up operating model and platform; run two measured pilots; invest behind evidence in Year-2. | Matches risk appetite; capped spend with ramp gates; payback inside 12 months; scales cleanly. Recommended. |

# Scope and Assumptions

## In scope

- AI & Automation function stand-up (people, operating model, AI Council, intake).

- Azure AI Foundry landing zone (Dev / Non-Prod / Prod) and governance tooling.

- GitHub Copilot Enterprise + GHAS rollout and, in parallel, Claude Code on Foundry pilot.

- Microsoft Dev Box + Azure Deployment Environments for self-service dev environments.

- Two value proofs (one business-facing, one developer-facing) with measurement and go/no-go.

- Role-level AI academy and change programme across top 4 user populations.

## Explicitly out of scope for this ask

- M365 Copilot user licences — already procured and in use enterprise-wide; excluded from incremental budget.

- Infrastructure for heavy generative workloads at scale (e.g. dedicated GPU capacity) — only triggered if a T1 use case is approved with evidence.

- Consumer-grade AI tool licences (e.g. personal ChatGPT) — excluded by Acceptable Use Policy.

- AI in decisioning (credit, fraud adjudication) — requires separate T1 validation programme; budgeted in Year-2 once evidence base is built.

## Key assumptions

- Existing MACC envelope absorbs Year-1 Azure + Foundry + Claude-on-Foundry consumption; no separate procurement event required.

- No major FX shock; cost estimates use current USD rates; local currency lines re-baselined monthly.

- GitHub Copilot Enterprise procured on annual commitment; ~175 developer seats (dev + DevOps + selected product).

- Pilot scale: 15–25 users per pilot in first 60 days; scale decision at Day 90.

- Regulatory posture remains POPIA / NDPA / KDPA as primary anchors; any material new regulation (e.g. revised SARB position) triggers a case refresh.

# Detailed Budget (Year-1)

Phased with a pilot-then-scale gate at Day 90. Q1 captures stand-up and pilot spend; Q2–Q4 ramp is conditional on the Day-90 scale decisions.

## Cost category 1 — Platform & consumption (Azure, Foundry, Claude on Foundry)

| Line | Year-1 ($K) | Notes |
| --- | --- | --- |
| Azure compute and storage for Foundry hub + projects | 85 | Private networking, Log Analytics, Key Vault, Storage. |
| Azure OpenAI consumption (PTUs / pay-as-you-go) | 140 | Mix of GPT-4.1 / GPT-5 class; 40% PTU reservation by Q3. |
| Claude on Foundry consumption (Sonnet 4.6, Haiku 4.5, limited Opus 4.7) | 95 | Dev bake-off + high-value Sonnet coding workloads; Opus use-capped. |
| Defender for Cloud + AI Workload protections | 35 | AI posture management and runtime protection add-ons. |
| Purview (incremental tuning / labels beyond existing licence) | 25 | Labels, DLP policies, sensitivity extensions for AI flows. |
| Category total | 380 | Funded from MACC where eligible. |

## Cost category 2 — Developer tooling

| Line | Year-1 ($K) | Notes |
| --- | --- | --- |
| GitHub Copilot Enterprise — 175 seats | 82 | $39/user/month list; assume 5% discount under EA. |
| GitHub Advanced Security (GHAS) — 175 seats | 60 | Copilot Autofix, code scanning, secret scanning, dependency review. |
| Microsoft Dev Box — 120 boxes | 45 | Medium/ large SKUs; auto-stop in off-hours. |
| Azure Deployment Environments (ADE) | 10 | Template infra; consumption on ephemeral envs. |
| Claude Code entitlements via Foundry (for bake-off cohort) | 13 | 15 engineers for 6 months; consumption-billed. |
| Category total | 210 |  |

## Cost category 3 — Governance, platform tooling and partners

| Line | Year-1 ($K) | Notes |
| --- | --- | --- |
| Evaluation tooling (eval pipeline, red-team tooling) | 45 | Open-source + managed service for prompt / response evals. |
| Copilot Studio governance tooling | 20 | Monitoring of citizen-built agents; DLP policies for connectors. |
| Implementation partner (Foundry platform build + Copilot optimisation) | 80 | Fixed-price + T&M; partner-of-record model. |
| Independent validator (Tier-1 model validation readiness) | 25 | Arm's-length review; available for Tier-1 cases in Year-2. |
| Legal / privacy specialist support (AU-regional, DPIA acceleration) | 10 | Standby advisory; used by exception. |
| Category total | 180 |  |

## Cost category 4 — People (phased hire)

| Role | Start | Loaded cost ($K) | Y1 pro-rata ($K) | Note |
| --- | --- | --- | --- | --- |
| Head of AI & Automation | Day 1 | 260 | 260 | Incumbent. |
| AI Governance Lead | Month 2 | 150 | 125 | Priority hire. |
| AI Platform Engineer | Month 2 | 160 | 135 | Foundry, DevOps, IaC. |
| ML / MLOps Engineer | Month 4 | 150 | 100 | Evaluation and monitoring. |
| AI Product Manager | Month 5 | 140 | 80 | Use-case prioritisation and delivery. |
| Solutions partners x2 (secondment from Council) | Month 3 | 0 (loaned) | 0 | No incremental cost. |
| Recruitment costs (agency / testing / relocation) | — | — | 40 | Across 4 hires. |
| Category total | — | — | 540 |  |

The Head of AI & Automation role is already budgeted in central HR numbers; included here for transparency.

## Cost category 5 — Training & change

| Line | Year-1 ($K) | Notes |
| --- | --- | --- |
| Role-based AI academy (all staff L1; knowledge workers L2; devs L3) | 50 | Content curated; delivered via Viva Learning. |
| Change and adoption campaign (intranet, town halls, champions) | 25 | Comms and community of practice. |
| AUP attestation and compliance tracking | 15 | HR systems integration; reporting. |
| Category total | 90 |  |

# Benefits Plan

Benefits are owned by the business sponsor of each value stream. The AI & Automation function instruments the measurement; the sponsor commits to the outcome.

## Measurement discipline

- Pre-baseline captured before any pilot goes live — two sprints of DORA + quality metrics for devs; four weeks of handle-time and survey data for operations.

- Benefit booking: only gross time saved × loaded cost × adoption rate × risk adjustment. No cost avoidance or imputed benefit unless independently validated.

- Reporting cadence: monthly pack to AI Council and CFO; quarterly to ExCo and BRC.

- Benefit realisation curve shown below as a visible commitment, not an aspiration.

## Year-1 realisation curve (indicative, $K)

| Quarter | Dev productivity | Ops copilot | M365 Copilot optimisation | Governance / risk | Quarter total |
| --- | --- | --- | --- | --- | --- |
| Q1 | — | — | 50 | 30 | 80 |
| Q2 | 80 | 60 | 80 | 50 | 270 |
| Q3 | 220 | 170 | 100 | 55 | 545 |
| Q4 | 350 | 250 | 120 | 65 | 785 |
| Year-1 total | 650 | 480 | 350 | 200 | 1,680 |

# Return on Investment and Sensitivity

## Headline metrics

- Year-1 risk-adjusted ROI: ~4% (benefits approximately equal to spend — the purpose of Year-1 is to build the foundation, not to generate returns).

- Year-2 run-rate ROI: ~75–100% (benefits $3.5M+ on ~$2M run-rate spend) — driven by full-year effect of pilots at scale plus 2–3 new production use cases.

- Payback: within 14 months on a rolling basis (benefits cross cumulative spend by Month 14).

## Sensitivity scenarios

| Scenario | Lever | Year-1 benefit ($K) | Year-1 ROI |
| --- | --- | --- | --- |
| Downside | Dev uplift 7% (not 15%); ops adoption 15% of agents; 5% dormant licence reclaim only. | ~900 | negative ($700K short) |
| Central (booked) | Per §7 numbers. | 1,680 | ~+4% |
| Upside | Dev uplift 22%; ops adoption 35% by year-end; second operational pilot launched in Q3. | ~2,600 | ~+60% |

Downside scenario is the most important case to read. Even in the downside, the programme is within the contingency envelope and the operating-model value (governance, control of M365 Copilot posture, ability to approve further AI investment) is unaffected.

# Financial and Delivery Risks

| Risk | L × I | Mitigation | Owner |
| --- | --- | --- | --- |
| Benefits fail to materialise at pilot scale | M × H | Hard baselines pre-pilot; go/no-go gates at Day 90; ring-fenced measurement; sponsor accountability in OKRs. | AI & Automation |
| FX shock widens USD-denominated spend vs. local budget | M × M | Monthly re-baseline; 15% contingency; escalation threshold at >10% variance. | Finance |
| Foundry consumption over-runs due to unmanaged Opus 4.7 use | M × M | Model-tier policies in Foundry; weekly consumption report; automated alerts at 70%/90% of monthly cap. | Platform Eng |
| Hiring slips; people spend under-runs but delivery suffers | H × M | Partner bench covers up to 90 days; recruitment started Day 1; backlog of internal candidates identified pre-start. | HR / Head of AI |
| Material AI incident forces programme pause | L × H | Governance-first approach precisely to avoid this; incident playbooks in Framework §11; 72-hour regulator readiness. | CISO / DPO |

# Funding and Governance of Spend

- All Azure / Foundry / Claude-on-Foundry consumption is billed under the existing Microsoft Azure Consumption Commitment (MACC) — no separate procurement event required for Year-1.

- GitHub Copilot Enterprise, GHAS and Dev Box are procured on annual agreements under the existing EA; pilot cohort starts month 2, full rollout ramp decision at Day 90.

- Partner spend is gated: each engagement has a fixed-price stage-1 and a T&M stage-2 contingent on stage-1 acceptance.

- The 15% contingency is held by the programme, not the workstreams, and released only on written variance request with explanation.

- Monthly financial pack issued to CFO and CIO; quarterly pack to ExCo; forecast-vs-actuals shown at line-item level.

# Decision Ask

ExCo is asked to approve:

- A Year-1 incremental budget of $1.61M (plus a capped 15% contingency included in the number), under the phasing and gates described in §6.

- The hiring plan in §6, with the AI Governance Lead and AI Platform Engineer filled within 60 days.

- The AI Council charter and delegated decision authority over AI use cases up to Tier 2 (Tier 1 remains an ExCo / BRC approval).

- A Day-90 review point at which the 12-month forward roadmap and run-rate budget are confirmed or rebaselined with evidence.

This case is deliberately small. If it works at Day 90, Year-2 investment will be informed by measured evidence, not argument.

# Appendix A: Assumptions Register (high-materiality only)

| Assumption | Owner | How tested |
| --- | --- | --- |
| ~120 engineers reachable by developer-productivity pilot in H2. | Head of Eng | Pilot cohort confirmed Day 30; scale cohort named Day 60. |
| AHT reduction of 10–15% on target service queues. | Head of Ops | Pre-baseline + 4-week controlled pilot at Day 45–60. |
| ~10% M365 Copilot licence dormancy recoverable. | IT Service Mgmt | Copilot Dashboard data at Day 30; reallocation Day 60. |
| MACC envelope has headroom to absorb $380K Year-1. | Finance / CIO | Confirmed in writing with MS account team by Day 10. |
| No material new AI regulation in the next 12 months that invalidates the framework. | General Counsel | Horizon-scan cadence monthly; framework updated on material change. |

# Appendix B: Three-Year Outlook (indicative)

Directional only; refreshed at the end of Year-1 with measured evidence.

| Line | Year 1 ($K) | Year 2 ($K) | Year 3 ($K) | Comment |
| --- | --- | --- | --- | --- |
| Spend (incremental, ex. M365 Copilot) | 1,610 | 2,000 | 2,300 | Run-rate + new use cases. |
| Risk-adjusted benefit | 1,680 | 3,500 | 5,500 | Conservative. |
| Net | +70 | +1,500 | +3,200 | Revisited annually. |

# Appendix C: Glossary

- MACC — Microsoft Azure Consumption Commitment. The enterprise's pre-committed Azure spend under which eligible services (including Foundry and Claude on Foundry) are billed.

- PTU — Provisioned Throughput Unit. Reserved capacity for Azure OpenAI models, typically cheaper at scale than pay-as-you-go.

- DORA — DevOps Research and Assessment metrics (lead time, deployment frequency, change-failure rate, mean time to restore).

- GHAS — GitHub Advanced Security. Adds Copilot Autofix, code / secret scanning and dependency review to GitHub Enterprise.

- Loaded cost — fully-loaded annual cost of an employee (salary + benefits + on-costs + overhead).