INTELLIGENCE HUB

AI Knowledge Centre for Fintech

IMPLEMENTATION PLAN

Version 1.0  ·  May 2026

Prepared for: Fintech Division Leadership

Classification: Internal – Confidential

## Executive Summary

This document presents a phased implementation plan for the Intelligence Hub — an internal AI knowledge centre built for Fintech Division staff. The platform provides a single, authoritative destination where employees can discover AI knowledge, track live AI projects, build skills, and demonstrate measurable business impact.

The plan covers ten distinct features grouped into three delivery phases spanning twelve months. Each feature is described with its business rationale, technical requirements, effort estimate, and priority level.

| 10 Features | 3 Delivery Phases | ~12 Months | 5 FTE Core Team |
| --- | --- | --- | --- |

## Strategic Context & Objectives

The Fintech Division is accelerating its adoption of AI across operations, risk management, product development, and regulatory compliance. Without a centralised platform, knowledge is fragmented across email chains, SharePoint folders, and individual contributors who may leave the organisation.

### Primary Objectives

- Centralise AI knowledge — create one place for processes, tools, models, and lessons learned.

- Increase AI project velocity — remove duplication by surfacing what has already been built or tested.

- Drive staff capability — embed learning and credentialing directly into the daily workflow.

- Enforce governance — automate risk scoring and compliance checks before projects go live.

- Demonstrate ROI — give leadership real-time visibility into the value AI is delivering.

## Roadmap Overview

The following table summarises all ten features, their delivery phase, priority, estimated build effort, and core value proposition.

| # | Feature | Phase | Priority | Effort | Value Summary |
| --- | --- | --- | --- | --- | --- |
| 1 | AI Knowledge Graph | Phase 1 | High | 3 months | Maps tribal AI knowledge; boosts discoverability |
| 2 | Prompt Library | Phase 1 | High | 2 months | Reusable, vetted fintech prompts reduce rework |
| 3 | AI Project Canvas | Phase 1 | High | 2 months | Single source of truth for all AI initiatives |
| 4 | AI Experiment Logbook | Phase 1 | Medium | 1.5 months | Captures POC learnings before they disappear |
| 5 | AI Passport | Phase 2 | Medium | 2 months | Surfaces hidden skills; drives engagement |
| 6 | Learning Paths & Badges | Phase 2 | High | 3 months | Upskills staff; reduces external training spend |
| 7 | AI Risk Scorer / Governance | Phase 2 | High | 3 months | Embeds compliance into every project from Day 1 |
| 8 | Model Registry | Phase 2 | Medium | 2.5 months | Prevents shadow AI; tracks drift & audits |
| 9 | ROI & Impact Dashboard | Phase 3 | High | 2 months | Proves value to leadership with live data |
| 10 | Dept. AI Health Check | Phase 3 | Medium | 1.5 months | Identifies maturity gaps; steers investment |

### Phase Timeline

| Phase 1 — Foundation Months 1–4 | Phase 2 — Intelligence Months 5–9 | Phase 3 — Optimisation Months 10–12 |
| --- | --- | --- |
| • AI Knowledge Graph • Prompt Library • AI Project Canvas • AI Experiment Logbook | • AI Passport • Learning Paths & Badges • AI Risk Scorer • Model Registry | • ROI & Impact Dashboard • Dept. AI Health Check • Hardening & scale |

## Feature Specifications

Feature 1 AI Knowledge Graph & Visual Discovery An interactive, living map of all AI knowledge in the Fintech Division Phase: Phase 1 Priority: High Effort: 3 months

### Overview

The Knowledge Graph is the centrepiece of the Intelligence Hub. It renders all AI-related content — models, tools, use cases, teams, regulations, and data sources — as an interactive node-link diagram. Staff can explore the full landscape of AI activity at a glance, drill into any node to access linked documents, and use tag-based search to surface relevant knowledge instantly. The graph self-updates as new projects and prompts are added.

### Business Value

- Eliminates tribal knowledge silos — institutional know-how is captured and browseable by all.

- Dramatically cuts research time when starting new AI initiatives — what we tried, what worked, what to avoid.

- Provides leadership with a real-time map of the division's AI footprint.

- Surfaces unexpected connections between teams and use cases, enabling collaboration.

### Technical Requirements

- Graph database (Neo4j or AWS Neptune) to store entities and relationships.

- D3.js or Sigma.js front-end rendering for interactive force-directed graph.

- REST/GraphQL API layer for real-time node queries and updates.

- Tag taxonomy management UI for knowledge curators.

- Full-text search index (Elasticsearch or Algolia) overlaid on graph nodes.

- Role-based visibility — some nodes restricted to relevant teams.

Feature 2 Prompt Library Fintech-curated, versioned, and forkable prompt templates for every team Phase: Phase 1 Priority: High Effort: 2 months

### Overview

The Prompt Library is a searchable repository of AI prompts vetted for Fintech use cases — regulatory drafting, fraud analysis, credit memo generation, customer communication, code generation, and more. Staff can upvote prompts, leave comments, fork and customise templates, and submit new ones for curator review. Version history ensures prompts evolve without losing prior working versions.

### Business Value

- Reduces the average time to produce a quality AI output by surfacing proven prompts immediately.

- Improves output consistency across teams using the same models.

- Builds organisational memory — prompts survive staff turnover.

- Reduces AI hallucination risk by embedding few-shot examples and constraint instructions into approved templates.

### Technical Requirements

- Prompt storage schema: title, description, use-case tags, model compatibility, author, version history.

- Git-like versioning backend (can use a lightweight custom implementation or GitHub-backed storage).

- Fork & edit UI with diff view between prompt versions.

- Voting, comments, and moderation queue for submissions.

- Direct integration with the app's AI assistant (Zara) to inject selected prompts.

- CSV/JSON export for offline use.

Feature 3 AI Project Canvas A structured project submission, tracking, and approval workflow Phase: Phase 1 Priority: High Effort: 2 months

### Overview

The AI Project Canvas provides a standardised form for logging any AI initiative — from a quick automation script to a full ML model deployment. It captures the problem statement, target outcome, team, tech stack, compliance flags, and current status. Projects flow through a lightweight approval workflow (draft → review → active → live → archived) with notifications to stakeholders at each transition.

### Business Value

- Creates a single source of truth for all AI projects — no more hunting through email and Confluence.

- Prevents duplicate work — teams can see immediately if a similar project already exists.

- Embeds governance from Day 1 — compliance flags are part of the submission form.

- Gives leadership a live portfolio view of all AI investments and their status.

### Technical Requirements

- Project data model: id, title, problem statement, owner, team, status, risk level, tech stack, start date, expected go-live.

- Multi-step form wizard with field validation and conditional logic (e.g. if 'uses customer data' → compliance fields appear).

- Kanban-style project board (Draft / In Review / Active / Live / Archived).

- Email and in-app notifications on status transitions.

- Project cloning to accelerate similar initiatives.

- PDF export of the completed canvas for audit documentation.

Feature 4 AI Experiment Logbook Lightweight logging of POCs, A/B tests, and model experiments Phase: Phase 1 Priority: Medium Effort: 1.5 months

### Overview

The Experiment Logbook is a frictionless journal for capturing the outcomes of AI experiments — including those that failed. Staff log hypothesis, approach, model used, dataset, result, and key learnings in a structured but brief form. The logbook is searchable, taggable, and linked to related Knowledge Graph nodes and Project Canvas entries. 'Negative results' are first-class citizens, preventing teams from repeating costly mistakes.

### Business Value

- Captures learnings that would otherwise be lost at the end of a sprint or when a team member leaves.

- Negative results database prevents teams from repeating expensive failed experiments.

- Feeds the Knowledge Graph with empirical data points beyond theoretical documentation.

- Accelerates the scientific rigour of the division's AI practice.

### Technical Requirements

- Logbook entry schema: hypothesis, approach, model/tool, dataset, metric tracked, result, outcome (success / partial / fail), learnings, linked project.

- Quick-entry mobile-friendly form (target < 2 minutes to log an experiment).

- Tag-based filtering: by model, outcome, use case, team.

- Automatic linking: if a project ID is mentioned, the log entry appears on that project's canvas.

- Duplicate detector — warns if a very similar experiment has been logged before.

Feature 5 AI Passport A personal profile of every staff member's AI skills, contributions, and achievements Phase: Phase 2 Priority: Medium Effort: 2 months

### Overview

The AI Passport is each employee's profile within the Intelligence Hub. It automatically aggregates their contributions: prompts submitted, projects logged, experiments recorded, badges earned, and courses completed. Staff can self-declare skills and tool proficiencies, and endorsements from colleagues add social proof. The passport is visible to the whole division, making it easy to identify subject-matter experts.

### Business Value

- Surfaces hidden AI talent within the division that management may not be aware of.

- Drives engagement — staff are more motivated to contribute when their work is attributed and visible.

- Enables rapid expert-finding: 'Who in the division knows LangChain?' is answerable in seconds.

- Provides HR and leadership with a capability map for succession planning and team formation.

### Technical Requirements

- Profile schema: name, role, department, self-declared skills (tagged), contributions (auto-aggregated), badges, peer endorsements.

- OAuth SSO integration to auto-create profiles on first login.

- Activity feed showing recent contributions across all features.

- Skill endorsement system with endorser attribution.

- Directory and search UI: filter by skill, tool, department, badge.

- Privacy controls: staff can opt out of public visibility.

Feature 6 Learning Paths & Digital Badges Structured AI upskilling tracks with verifiable credentials Phase: Phase 2 Priority: High Effort: 3 months

### Overview

Learning Paths provide curated, self-paced courses tailored to the Fintech context. Three initial tracks are proposed: AI Fundamentals (for all staff), Prompt Engineering for Finance (for analysts and ops teams), and ML for Risk & Compliance (for technical staff). Each track consists of lessons, quizzes, and a practical project. Completion awards a digital badge that appears on the AI Passport and can be shared externally via Open Badges or LinkedIn.

### Business Value

- Reduces reliance on expensive external training programmes.

- Ensures a common baseline of AI literacy across the division.

- Practical projects produce real outputs that feed the Prompt Library and Project Canvas.

- Digital badges create a measurable, shareable record of upskilling for performance reviews.

### Technical Requirements

- LMS-lite content engine: lessons (markdown/video embed), quizzes, and a practical project submission.

- Badge issuance system compatible with Open Badges 2.0 standard for external sharing.

- Progress tracking per user, with completion percentage on AI Passport.

- Content authoring tool for L&D team to create and update course material.

- Integration with AI Passport to auto-award badges on completion.

- Cohort-based learning option — run a batch with a cohort start/end date and leaderboard.

Feature 7 AI Risk Scorer & Governance Module Automated risk rating and compliance checklist for every AI project Phase: Phase 2 Priority: High Effort: 3 months

### Overview

The AI Risk Scorer evaluates every project submitted to the Project Canvas against a configurable rule set drawn from the division's AI governance framework, GDPR, model risk management guidelines, and relevant financial regulations (SR 11-7, EBA guidelines). It generates a traffic-light rating (Green / Amber / Red) with a plain-language explanation of each flag, a recommended remediation action, and a mandatory sign-off workflow for Amber and Red projects.

### Business Value

- Embeds compliance into the development lifecycle rather than treating it as a final-stage gate.

- Reduces regulatory risk by ensuring no project reaches production without appropriate review.

- Creates an auditable record of all risk assessments for examiners and internal audit.

- Reduces the burden on compliance teams by automating first-pass reviews.

### Technical Requirements

- Risk rule engine: configurable YAML/JSON rule set (data type used, output type, human-in-loop, explainability required, regulatory jurisdiction).

- Traffic-light scoring algorithm with weighted factors and override capability.

- Remediation playbook: for each risk flag, a suggested action linked to internal policy documentation.

- Mandatory sign-off workflow: Amber → Risk Lead sign-off; Red → CRO/Legal sign-off with 5-day SLA.

- Audit log: every assessment, rating change, and sign-off is immutably logged.

- Dashboard for the Risk & Compliance team showing all project ratings at a glance.

Feature 8 Model Registry A central inventory of every AI model in production across the division Phase: Phase 2 Priority: Medium Effort: 2.5 months

### Overview

The Model Registry catalogues every AI model deployed in the Fintech Division — vendor APIs, open-source models, and internally trained models alike. Each entry captures the model's purpose, owner, training data lineage, performance metrics, drift monitoring status, last audit date, and retirement plan. Integration with CI/CD pipelines allows automatic registration when a model is promoted to production.

### Business Value

- Prevents 'shadow AI' — models deployed without governance or oversight.

- Enables proactive drift monitoring — alerts when a model's performance degrades in production.

- Provides the compliance team with a live, auditable inventory for regulatory examinations.

- Clarifies ownership accountability: every model has a named owner responsible for its behaviour.

### Technical Requirements

- Model card schema: name, version, type (classification / generation / regression etc.), owner, use case, training data summary, performance metrics, serving infrastructure, risk rating.

- Drift monitoring integration: webhook receiver for MLflow, SageMaker, or custom alerting.

- Audit timeline: log of all model version changes, retraining events, and performance reviews.

- Retirement workflow: planned decommission date, migration plan, and sign-off.

- CI/CD hook: POST endpoint to auto-register a model on deployment.

- Public model card viewer for internal transparency.

Feature 9 Live ROI & Impact Dashboard Real-time proof of the business value AI is delivering across the division Phase: Phase 3 Priority: High Effort: 2 months

### Overview

The ROI Dashboard aggregates impact data from all active AI projects and surfaces it in an executive-friendly view. Metrics include hours saved per week, decisions automated, fraud cases caught, cost reduction achieved, and staff engagement scores. Project teams self-report key outcomes at monthly milestones; the dashboard normalises and visualises these across departments. A 'value story' feature allows teams to add a one-paragraph narrative behind each headline number.

### Business Value

- Provides CFO and divisional leadership with a clear, defensible case for AI investment.

- Creates healthy internal competition — teams can see how their impact compares to others.

- Surfaces quick-win candidates: projects with high ROI and low effort can be scaled rapidly.

- Anchors budget conversations in data rather than anecdote.

### Technical Requirements

- Metric schema per project: hours_saved_weekly, decisions_automated_monthly, cost_reduction_usd, fraud_detected_count, staff_satisfaction_score (1–5), narrative.

- Monthly milestone submission form linked to each Project Canvas entry.

- Aggregation engine: division-wide totals, by department, by AI category (NLP / ML / Automation).

- Charting: time-series trend lines, bar comparisons, KPI cards.

- PDF/PowerPoint export for board reporting.

- Anomaly detection: flags entries that look implausible (e.g. 10,000 hours saved by a 2-week project).

Feature 10 Department AI Health Check Monthly maturity scorecard to guide investment and identify capability gaps Phase: Phase 3 Priority: Medium Effort: 1.5 months

### Overview

The AI Health Check is a structured monthly survey delivered to department heads and AI leads. It assesses five maturity dimensions: Strategy & Vision, Data Readiness, Talent & Skills, Tooling & Infrastructure, and Governance & Risk. Responses generate a spider/radar chart for each department and a division-wide aggregate. Trends over time reveal whether maturity is improving and where targeted investment is needed most.

### Business Value

- Gives leadership an objective, recurring view of AI maturity rather than relying on subjective reporting.

- Identifies the departments that need the most support before they fall further behind.

- Creates accountability — department heads receive their score and are expected to act on red areas.

- Feeds the Learning Paths feature: if 'Talent & Skills' scores poorly, the L&D team activates a targeted cohort.

### Technical Requirements

- Survey engine: 20-question assessment with Likert scale responses, delivered in-app and via email.

- Maturity model: 5 dimensions × 4 levels (Ad-hoc / Developing / Defined / Optimising) mapped to numeric scores.

- Radar chart visualisation per department and division aggregate.

- Historical trend database: every monthly result stored for longitudinal comparison.

- Automated nudge emails to departments that have not completed the monthly survey by Day 5.

- Benchmark toggle: compare against industry AI maturity benchmarks (optional, sourced from public frameworks).

## Resource & Team Plan

The following team composition is recommended for a twelve-month delivery. Resources may be shared across features within the same phase where timelines allow.

| Role | Allocation | Responsibilities |
| --- | --- | --- |
| Full-Stack Developer | 2 FTE | Core platform, APIs, integrations |
| UX / Product Designer | 1 FTE | Information architecture, onboarding flows |
| Data / ML Engineer | 1 FTE | Knowledge graph, model registry, ROI metrics |
| AI / Governance Lead | 0.5 FTE | Risk scorer logic, compliance rules, governance |
| Content / L&D Specialist | 0.5 FTE | Learning paths, badge definitions, prompt curation |
| Project Manager | 0.5 FTE | Programme co-ordination, stakeholder comms |

### Key Dependencies

- Auth: SSO / Identity provider

  - Required before AI Passport and Project Canvas can go live. Assumes Azure AD or Okta is available.

- Infra: Cloud infrastructure provisioned (AWS / Azure)

  - Graph database, object storage, and compute needed from Day 1.

- Governance: AI governance framework documented

  - The Risk Scorer rule set requires input from the Risk & Compliance team before development begins.

- Content: LMS content authored in parallel with platform build

  - Learning Paths require course material to be ready at launch — start content authoring in Month 3.

- Reporting: Data integrations for ROI Dashboard

  - Project teams must commit to monthly outcome logging for the dashboard to be credible.

## Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Low staff adoption | Medium | High | Embed Champions in each department. Launch with a 30-day engagement campaign and prize draw for early contributors. |
| Scope creep across features | High | Medium | Strict phased delivery with a feature freeze per phase. A product backlog manages future requests. |
| Data quality in ROI Dashboard | High | Medium | Introduce validation rules and anomaly detection. Spot-check 10% of entries monthly. |
| Regulatory change invalidating Risk Scorer rules | Low | High | Rule set is stored in configuration, not hard-coded. Quarterly review cycle with Compliance team. |
| Key person dependency (graph data curator) | Medium | High | Document curation process from Day 1. Train two curators rather than one. |
| Integration delays with existing systems | Medium | Medium | Build with API-first abstractions. Phase 1 features are intentionally self-contained. |

## Success Metrics

The following KPIs will be tracked monthly from Month 3 onwards and reported to divisional leadership quarterly.

| Metric | Target (Month 12) | Measurement Method |
| --- | --- | --- |
| Monthly Active Users (MAU) | ≥ 70% of division staff | Platform analytics |
| Prompt Library submissions | ≥ 200 vetted prompts | Prompt Library admin dashboard |
| AI Projects logged | ≥ 50 active projects | Project Canvas count |
| Staff with at least one badge | ≥ 60% of division | AI Passport aggregation |
| Average Risk Scorer usage per project | 100% | Governance module audit log |
| Division-reported hours saved per month | ≥ 500 hours | ROI Dashboard aggregate |
| AI Health Check response rate | ≥ 80% per department | Survey engine |

## Recommended Next Steps

To move from plan to execution, the following actions are recommended within the next four weeks:

| Week | Action | Owner |
| --- | --- | --- |
| 1 | Secure executive sponsorship and budget approval for Phase 1 | Divisional Head / Programme Sponsor |
| 1 | Stand up cloud infrastructure and CI/CD pipeline | Platform / DevOps Lead |
| 2 | Recruit or assign the core delivery team (2 FTE dev, 1 FTE UX, 1 FTE data) | Engineering Manager / HR |
| 2 | Kick off AI governance framework documentation with Compliance team | Risk & Compliance Lead |
| 3 | Conduct staff survey to validate feature prioritisation | Product Manager / L&D |
| 3 | Define taxonomy for the Knowledge Graph with domain leads | Knowledge Curator / Subject Matter Experts |
| 4 | Deliver Phase 1 sprint plan and begin Knowledge Graph development | Project Manager / Dev Team |

Intelligence Hub — Fintech Division

For questions regarding this plan, contact the Programme Sponsor or AI Centre of Excellence Lead.